PROJECT PROPOSAL & BUILD PLAN

Content Command Center

An AI Content Engine - Built Internally First, Then Offered to Your Clients

From a single prompt or client brief to a fully produced, scheduled, multi-platform content set - video, posts, and newsletters - with your team's voice at the centre.

| Prepared for | Prepared by | Engagement type |
| --- | --- | --- |
| Dr. Reshma Mallya (and Technical Review / CTO) | Atishay Jain (Builder - see profile, next page) | Fixed-fee project build + transparent running costs |

Dear Dr. Reshma and team,

This document lays out exactly what I am building, how it fits into your existing system, how it will be used - internally first, then by your clients - and precisely how it is costed. It is written so that both the business side and the technical side (CTO) can review it in full. Wherever a technical decision matters, I have explained the reasoning.

The short version: you give the system a prompt, a client brief, or a note from your internal team - and it researches, ideates, writes, produces video, and schedules niche-specific content across platforms. Your team reviews and approves. The system improves with every cycle.

# About the Builder

This section is included specifically for the technical review. It establishes that the person building this system has already done the exact work this project requires - AI avatar video, healthcare-focused AI products, and full product delivery using modern AI-assisted development.

### Directly relevant: AI avatar & video content

Atishay Jain had recently worked as a growth partner at Desire Edits (creative agency), where we produced AI-avatar video content for clients using HeyGen and ElevenLabs - the exact toolchain this project's automated video feature is built on. This is not theoretical for me; we have shipped this kind of content for real clients.

### Healthcare & doctor-focused product experience

- Built and trained a “Patient GPT” for a medical-education client - an AI mock-patient bot trained on clinical scenarios so doctors can rehearse for their PLAB 2 examinations. Also built their website, onboarded new features, and produced ads and feature tutorials.

- Worked four months as a data analyst at Esthetic Clinic - hands-on with how clinics actually operate and assisted CRM workflows as well as helped with data operations for the marketing team.

- Freelance video editing, script writing and content ideation for clients in the real estate and medical / doctor niches before joining the agency.

### Product & engineering capability (how I will build CCC)

- Built a smart billing application for a retail business using Codex and Antigravity the same modern build approach proposed here, proving I can ship a working end-to-end product this way.

- EEG signal analysis project for limb-orientation detection using LSTM (deep learning) networks - aimed at healthcare and assistive technology applications.

- Smart India Hackathon (March 2022): secured 1st rank in the internal round with the problem statement “Interpreting doctors’ notes using handwriting recognition and deep learning techniques.”

### Professional background

- Data Science internship - Accenture

- Virtual internship - JPMorgan Chase & Co.

- Data Analyst Consultant - Smollan (direct client: Google)

In one line I have already built the avatar/video pipeline this project needs, have repeatedly built AI products for doctors and clinics, and have the data and machine-learning foundation to make the self-learning layer genuinely work - not just a marketing claim.

# The Problem We Are Solving

What the content process looks like today, before this system:

| Everything is manual Each post, script, and video is produced from scratch every time. The process does not scale beyond a handful of pieces. |  | Ideation to publishing is fragmented Research, brainstorming, writing, video, and scheduling happen in different places with no single connected pipeline. |
| --- | --- | --- |
| Video does not scale Producing video consistently means filming and editing every time - unsustainable for a team or for multiple clients. |  | No niche targeting at speed Tailoring content to a specific client's specialty or audience is slow and depends entirely on manual effort. |
| No feedback loop What worked last week does not inform this week. There is no system learning from performance. |  | Hard to offer as a client service Without isolation and a clean per-client interface, the same workflow cannot safely be opened up to external clients. |

# What We Are Building

CCC is one connected engine that handles the entire content pipeline. Here is what it does, feature by feature.

## 1.  Input → niche-specific content, automatically

The system accepts three kinds of input and produces content tuned to the right niche and platform from any of them:

- A direct prompt or topic (“write about myths around PCOS”)

- A client's context or brief (specialty, audience, tone, goals)

- A note or idea from the internal team (e.g. a recurring patient question)

Example Input: “This client is a dermatologist; their patients keep asking whether sunscreen is needed indoors.” Output, generated automatically: • A LinkedIn article in the dermatologist's voice • An Instagram caption + image • A newsletter email for their list • A 60-90 second avatar video script • Scheduled across platforms after approval

## 2.  Automated video generation (the headline feature)

A digital avatar and cloned voice are set up once per person (or per client). From then on, any script becomes a finished, realistic video - no filming, no studio, no editing - using the HeyGen / ElevenLabs pipeline I already work with at the agency.

Why this is the centrepiece Video is the highest-performing content format on every platform. The bottleneck has always been production effort. This removes the bottleneck entirely: the same engine that writes the post writes the script and produces the video. One input, finished video out.

## 3.  Full pipeline: ideation → research → brainstorm → generate → schedule → improve

Each stage of content production is handled inside one system rather than across disconnected tools:

- Ideation: the system proposes topics based on the niche, recent trends, and what has performed well

- Research: it gathers relevant, current information for each topic

- Brainstorm: it generates angles and formats before committing to a draft

- Generate: it produces the post, article, newsletter, image, and video script

- Schedule: approved content is published automatically at the right time per platform

- Improve: performance data flows back in and shapes the next cycle

## 4.  Publishing & scheduling across platforms

Once content is approved, the system schedules and publishes it automatically - LinkedIn first (the priority platform), then Instagram, the blog + newsletter, Reddit, and others. No one logs into individual apps.

## 5.  Owned blog & email newsletter

Every article also becomes a post on an owned blog and goes out as an email newsletter. The audience and subscriber list are fully owned - no third-party platform takes a cut or controls the list.

## 6.  Self-learning improvement layer

As content goes out, the system tracks what performs and uses that data to improve future recommendations automatically - which topics, formats, platforms, and timing work best for each niche. The system gets sharper the longer it runs.

# How It Integrates - and the Two Interfaces

This is the part most relevant to the technical review, so it is spelled out clearly.

## Integration into your existing system

CCC is built to plug into your current setup rather than replace it. It connects to your existing tools and workflows, and the internal team continues to operate within the environment they already use - with CCC powering the content engine underneath. Specific integration points will be confirmed with the CTO during scoping (which existing services, auth, and data the system should connect to).

## Two distinct interfaces

Interface 1 - Internal Team View Full control: content creation, the full ideation-to-publish pipeline, approvals, analytics, trend data, and management across all clients and internal projects. This is what your team uses from Day 1 during the internal phase.

Interface 2 - Client View (one per client) Each client gets their own separate dashboard. They can view their upcoming content, approve or give feedback, and see their published results and performance. Strict isolation: a client can see ONLY their own data. They can never see another client's content or data, and never the internal team's view or workspace. Adding a new client = creating a new isolated workspace - not a new build.

# How It Works - Step by Step

Every piece of content follows the same automated flow:

| 1 | Input received A prompt, a client brief, or an internal team note enters the system. |
| --- | --- |

| 2 | Research & ideation The system researches the topic, proposes angles, and selects the right format for the niche and platform. |
| --- | --- |

| 3 | Generation Within seconds, it produces the post, article, newsletter, image prompt, and video script - tuned to the client's voice. |
| --- | --- |

| 4 | Video production The avatar + cloned voice turn the script into a finished video automatically. No filming. |
| --- | --- |

| 5 | Review & approval Everything appears in the relevant dashboard (internal or client). Approve with one click or request a revision. |
| --- | --- |

| 6 | Schedule & publish Approved content is published automatically at the optimal time on each platform. |
| --- | --- |

| 7 | Measure & learn Performance data is collected and feeds back into the engine to improve the next cycle. |
| --- | --- |

# Where Content Is Published

| Platform | Role | Starts |
| --- | --- | --- |
| LinkedIn | Priority platform. Professional articles, posts, carousels, and avatar videos. | Phase 1 |
| Owned Blog + Email Newsletter | Articles become blog posts and email newsletters. Audience and list fully owned. | Phase 1 |
| Instagram | Visual posts, captions, and Reels - repurposed automatically from primary content. And small scale avatar video generation. | Phase 2 |
| Reddit | Thoughtful posts in relevant niche communities where the audience is already active. | Phase 2 |
| X (Twitter) / Threads | Short conversational posts, repurposed from longer content. | Phase 2 |
| YouTube Shorts | Short clips cut from avatar videos to reach a new audience. | Phase 3 |
| Analytics / Learning System | Self learning system and analytics integration and full roll out accordingly for multiple clients | Phase 3 |

# Build Roadmap & Rollout

The system is built in three phases. The first two run during the internal-only period (Months 1-4); the third opens it up to clients. Timelines are tentative and confirmed with the CTO after scoping.

## Phase 1 - Core Engine + Integration  (internal, tentative Weeks 1-6)

Get the engine running and integrated, used by the internal team.

- Integration into your existing system (scoped with the CTO)

- Internal team dashboard - the full ideation-to-publish workflow

- AI content engine: prompt / brief / team note → LinkedIn posts, articles, newsletters, scripts

- Owned blog + email newsletter setup

- Publishing & scheduling (LinkedIn first), approval workflow

- Multi-tenant foundation + data isolation built in from the start (even though internal-only for now)

End of Phase 1:

- Internal team is generating and scheduling content through the system daily

- The system is integrated into your existing environment

## Phase 2 - Automated Video + Full Pipeline  (internal, tentative Weeks 7-12)

Add the headline video capability and complete the automation.

- Avatar setup + voice cloning (HeyGen / ElevenLabs pipeline)

- Automated video generation from any script

- Automatic image generation for every post

- Automated trend research + full analytics

- Expansion to Instagram, Reddit, Threads

End of Phase 2:

- Video is produced without filming; all platforms running with minimal effort

- System fully validated internally and ready to open to clients

## Phase 3 - Client Rollout + Learning Engine  (tentative Weeks 13-20)

Open the proven system to clients and make it genuinely self-improving.

- Per-client isolated dashboards with strict data separation

- Client onboarding flow (brief → niche content)

- Self-learning engine: performance data automatically improves recommendations

- Predictive content suggestions + advanced cross-client insights

- YouTube Shorts repurposing

End of Phase 3:

- Clients are using their own dashboards safely and independently

- The system is learning and improving content performance on its own

# Investment & Cost Structure

How costs are split (please read first) There are two completely separate buckets, and they do NOT mix: 1. Build Fees - a one-time, fixed fee per phase. This is the builder's compensation for designing and developing the system. 2. Monthly Operational Budget - a transparent, pass-through fund used ONLY for third-party API and AI-tool costs (and any ad-hoc tooling) needed to run the system. This is NOT builder income. It carries no markup. Every rupee is reported with a full breakdown. In short: the builder is paid through fixed build fees. The monthly money belongs to running the system, not to the builder - exactly as requested.

## 1.  Build Fees (one-time, per phase - builder compensation)

| Phase | What It Covers | One-Time Fee |
| --- | --- | --- |
| Phase 1 Core Engine + Integration | System integration into your existing setup, internal team dashboard, AI content engine (prompt/brief/note → multi-format content), blog + newsletter, publishing & scheduling, approval workflow, and the multi-tenant data-isolation foundation. | ₹80,000 |
| Phase 2 Video + Full Pipeline | Avatar + voice cloning setup, automated video generation, automatic image generation, trend research, full analytics, and platform expansion (Instagram, Reddit, Threads). | ₹50,000 - ₹70,000 (quoted at Phase 2 scoping) |
| Phase 3 Client Rollout + Learning | Per-client isolated dashboards, client onboarding flow, the self-learning engine, predictive suggestions, cross-client insights, and YouTube Shorts. | ₹60,000 - ₹90,000 (quoted at Phase 3 scoping) |

Why it is split by phase (this protects everyone) Phase 1 is committed now at a fixed ₹80,000. Phases 2 and 3 are major additional builds (video automation; multi-tenant client rollout), so they are scoped and quoted when we reach them - you only commit to each phase when you are ready, and the build work is always fairly compensated. Any work requested beyond an agreed phase's scope (new features, major changes) is quoted separately before it begins, so there are no surprises on either side.

## 2.  Monthly Operational Budget (pass-through - not builder income)

This fund covers the actual cost of the AI tools and APIs that run the system (content generation, image generation, video via HeyGen/ElevenLabs, scheduling, hosting) plus any ad-hoc tooling needed during the project. Usage is low during the internal-only months and scales up only when clients are onboarded.

| Period | Usage Level | Estimated Monthly Budget |
| --- | --- | --- |
| Months 1-2 | Internal only - low volume, setup and calibration. Minimal video. | ₹6,000 - ₹12,000 / month |
| Months 3-4 | Internal - ramping up, more video, more platforms. | ₹12,000 - ₹15,000 / month |
| Month 5+ (client rollout) | Scales with number of clients and video volume (video tools are the main cost driver). | ₹15,000 - ₹40,000+ / month (usage-based, fully itemised) |

Full transparency, no markup A simple cost dashboard / monthly report shows exactly which tool was used, for what, and at what cost. The builder takes nothing from this budget - it is a direct pass-through of real tool and API costs. If a month's actual usage is lower than estimated, the cost is lower. You only pay for what the system actually consumes.

## 3.  Summary of what is paid, to whom

| What | Goes to | When |
| --- | --- | --- |
| Phase 1 build fee - ₹80,000 | Builder (one-time) | On Phase 1 kickoff / milestone (to be agreed) |
| Phase 2 & 3 build fees | Builder (one-time, per phase) | Only when each phase is approved and begun |
| Monthly operational budget | Third-party tools & APIs (pass-through) | Monthly, itemised, no markup |

# What I Need to Begin

### To start the build (one-time)

- Confirmation of which existing systems/tools CCC should integrate with.

- Access to the accounts and platforms content will be published on (LinkedIn, etc.)

- 10-15 examples of past content that represent the right voice and tone

- Notes on tone, topics to own, and anything to avoid

- For the AI avatar and voice (Phase 2): a small amount of reference recording, collected gradually through the interface we build - not in one sitting. Over roughly 7 days, you provide about 5-10 minutes of natural reference video and 5-8 minutes of clear voice audio.

- This recording data is stored and trained internally through the system's own interface, and the interface shows a live progress tracker - so at any moment you can see exactly how much more video and how much more audio is still needed to fully train your avatar and voice. This makes setup simple and removes any guesswork.

- Confirmation of available AWS credits (from the prior hackathon win) that can offset setup/hosting costs (in future can be used to lower the cost for setup accordingly)

### Ongoing (minimal involvement)

- Review and approve the content plan and individual pieces (can be delegated to the internal team)

- A short monthly review to give direction and feedback - this is also how the system learns your preferences

# What This System Is Not

To keep expectations clear on both sides:

✕ This is not a zero-involvement system. Voice, expertise, and approval from your side remain essential. The AI does the production; your team provides direction and sign-off. ✕ Results compound over time. Expect engagement improvements within 1-2 months and meaningful, compounding results by Month 4-6. The first month is a calibration period. ✕ The first phase is internal-only by design. Client rollout happens only after the system is proven internally - this protects your clients' experience and your reputation. ✕ Build fees and running costs are separate. The monthly budget is for tools, not builder pay; the builder is compensated through fixed per-phase build fees.

# Questions the Team May Have

### Will the monthly cost ever come to the builder?

No. The builder is paid only through the fixed per-phase build fees. The monthly operational budget is a transparent, no-markup pass-through used solely for the APIs and tools that run the system. Every charge is itemised in a monthly report.

### Why is Phase 1 a fixed fee but Phases 2 and 3 are ranges?

Phase 1 scope is clearly defined now, so it is committed at a fixed ₹80,000. Phases 2 and 3 are large additional builds (video automation and multi-tenant client rollout); their final scope is best confirmed once Phase 1 is live and the team has used it. They are quoted within the stated ranges at that point, and only begin when approved.

### How do we know a client can never see another client's data?

Isolation is enforced at the database level, not just hidden in the interface. Every record is tied to a specific workspace, and access rules are enforced server-side so one client account is structurally unable to read another's data. This is built into the foundation in Phase 1.

### Can it really integrate with our existing system?

Yes - that is the intended design. The exact integration points (which services, authentication, and data it connects to) are confirmed in a scoping call with the CTO before Phase 1 begins, so the build matches your environment from the start.

### What happens if usage is lower than the monthly estimate?

You pay less. The monthly budget is usage-based and itemised. The estimates are upper guides; actual cost follows actual consumption, especially during the low-volume internal months.

### Who owns the system and the content?

Everything built and produced for you - the system, the content, the blog, the subscriber list, and the avatars - belongs to you. Ownership terms are confirmed in the agreement.

# Project Working Model & Expectations

This section sets out how we will actually work together through the project - the cadence, the responsibilities on each side, and how progress and payments are tied to milestones. It is here so both the business and technical sides know exactly what to expect.

## How we work during the build

- Each phase is delivered against a clear, agreed scope before work begins - no ambiguity about what is included.

- A working demo at the end of each phase before sign-off, so you see the system before approving the next phase.

- Development uses a modern, AI-assisted engineering workflow that keeps delivery fast - but speed never comes at the cost of quality. Every phase is thoroughly tested, reviewed, and validated through hands-on technical expertise before it is handed over.

## How we work once it is running

- During the internal calibration period (first 1-2 months of use), content is reviewed within 24-48 hours so the system can learn your voice quickly.

- A short monthly review to look at performance and set direction for the next month.

- Day-to-day approvals can be handled by the internal team - your personal involvement stays minimal.

## Roles & responsibilities

| Builder (Atishay) | Internal Team / Dr. Reshma |
| --- | --- |
| Designs, builds, tests, and maintains the system. Delivers each phase against scope. Reports tool/API costs transparently each month. | Provides direction, brand voice, reference material, and content approvals. Gives feedback during calibration so the system learns. |

## Milestones, sign-off & payment

- Phase 1 (₹80,000) is committed now; payment is tied to an agreed kickoff/delivery milestone, confirmed in the one-page agreement.

- Phases 2 and 3 are scoped, quoted, and approved individually - each begins only after the previous phase is signed off and the team is ready.

- Each delivered phase includes a short post-delivery support window for bug fixes; new features or changes beyond the agreed scope are quoted separately before any work starts.

- The monthly operational budget (tools & APIs) runs in parallel and is always reported in full - the builder takes nothing from it.

The core expectation, in one line You direct and approve; the system produces. The build is paid through fixed per-phase fees, the running costs are a transparent pass-through, and nothing moves to the next phase or beyond an agreed scope without your sign-off.

# Next Steps

- Review this document - business side (Dr. Reshma) and technical side (CTO)

- Short scoping call with the CTO to confirm integration points and Phase 1 scope

- Agree the engagement: Phase 1 fixed fee + the monthly operational budget model

- Sign a one-page agreement confirming scope, fees, ownership, and timeline

- Share access and reference materials (content samples, voice notes, AWS credits status)

- Build begins - first working Phase 1 flow demoed in approximately 3-4 weeks

- Internal launch: the team uses the system daily and gives feedback for calibration

Prepared for Dr. Reshma Mallya & Technical Review

Content Command Center  •  Project Proposal & Build Plan  •  May 2026  •  Confidential